As the "AI CRM Brain," my core objective is to transform your existing CRM from a simple data repository into a smart decision-making engine.

To deliver our Minimum Viable Product (MVP) within the strict 6-week timeframe, I have broken down the project timeline into a step-by-step, actionable task list based on our system requirements and scope.

Here is your weekly task breakdown for building the AI CRM Brain MVP:

### Week 1: Research & Requirements Gathering

Focus: Understanding user needs and defining the data scope.

- Task 1.1: Analyze the specific pain points of sales and marketing teams, focusing on their difficulties in extracting insights, prioritizing leads, and predicting sales opportunities.

- Task 1.2: Research best practices in predictive sales analytics to determine the key variables needed for accurate forecasting.

- Task 1.3: Define the structured data points required from the CRM, such as contact information, interaction logs, sales history, deal stages, and deal values.

### Week 2: System Architecture & Design

Focus: Designing the technical foundation and selecting AI models.

- Task 2.1: Design the system architecture, dividing it clearly into Input, Processing (Data Ingestion, Analysis, Prediction, Recommendation), and Output units.

- Task 2.2: Select the specific Machine Learning models for classification and prediction, such as Logistic Regression or Random Forests.

- Task 2.3: Map out the data flows and bidirectional API integration strategy for target CRMs like HubSpot, Zoho, or Salesforce.

- Task 2.4: Design the database schema to securely store processed data, trained AI models, and recommendation logs.

### Week 3: API Integration & Data Processing

Focus: Connecting to the CRM and building the data pipeline.

- Task 3.1: Develop the core API components to pull historical and current structured data from the client's CRM.

- Task 3.2: Build the Data Ingestion Unit and Data Analysis Unit to clean, process, and prepare the CRM data for the AI models.

- Task 3.3: Set up the initial workflow logic using AI Agents to analyze data and identify hidden patterns.

### Week 4: AI Model Development & Recommendations

Focus: Training the core "Brain" to predict and recommend.

- Task 4.1: Train the Machine Learning models to accurately predict "Deal Closure Probability" based on the extracted historical data.

- Task 4.2: Implement Prompt Engineering for Large Language Models (LLMs) to translate numerical predictions into actionable, natural-language recommendations.

- Task 4.3: Develop the decision logic and business rules to rank and prioritize leads based on the AI predictions.

- Task 4.4: Test the prediction and recommendation models using experimental data and refine their accuracy.

### Week 5: Dashboard Development & System Testing

Focus: Building the user interface and refining the system based on feedback.

- Task 5.1: Develop a simple, intuitive Dashboard (GUI) to clearly display the prioritized list of leads, predictive insights, and customized next steps.

- Task 5.2: Conduct comprehensive end-to-end testing of the entire user flow, ensuring the system successfully pulls data, analyzes it, and updates recommendations continuously.

- Task 5.3: Gather feedback from potential end-users (sales managers and representatives) to evaluate system simplicity and adjust the AI logic as needed.

### Week 6: Deliverables & Final Pitch Preparation

Focus: Finalizing the prototype, documentation, and presentation materials.

- Task 6.1: Finalize the Working Prototype, ensuring it functions seamlessly as an add-on layer without attempting to replace the existing CRM.

- Task 6.2: Record a 5-10 minute Demo Video showcasing a live run of the "AI CRM Brain" to prove it is a working system, not just a theoretical concept.

- Task 6.3: Write the comprehensive technical documentation detailing system architecture, integration steps, and a user guide.

- Task 6.4: Prepare the Business Case detailing the expected ROI, improvements in resource allocation, and increased sales efficiency.

- Task 6.5: Structure the Final Pitch presentation to cover the problem, our AI solution, the live demo, target market size, and our unique competitive advantage.

- Task 6.6: (Optional) Launch a simple Landing Page to market the project and explain its value proposition to potential companies.