AI CRM Brain

Master Execution Roadmap

MVP v1.0  ·  6-Sprint Plan  ·  Deals-Only Scope

| Architecture MVC Pattern | View Layer Streamlit | Database PostgreSQL 16 | Sprint 1 of 6 Complete |
| --- | --- | --- | --- |

ℹ️ Document Purpose This document is the single authoritative reference for the AI CRM Brain MVP v1.0 engineering effort. It reflects the state of the project after Sprint 1 completion and defines every remaining deliverable through Sprint 6. All tasks are time-boxed, actionable, and scoped to the Deals module exclusively.

# 1.  6-Sprint Execution Roadmap

Sprint 1 · Foundation & API Integration ¦ Week 1 STATUS: COMPLETE · OAuth, MVC Structure, Schema Extraction

### Completed Deliverables

| Task | Status |
| --- | --- |
| MVC directory structure initialized (models/, views/, controllers/, tests/) | ✅ DONE |
| Python virtual environment, requirements.txt, .env pattern established | ✅ DONE |
| Zoho OAuth 2.0 Authorization Code flow — get_new_access_token() | ✅ DONE |
| Deals module JSON schema extracted via GET /crm/v3/Deals | ✅ DONE |
| fetch_deals_schema() — field selection and response validation | ✅ DONE |
| flatten_deals_to_csv() — nested JSON-to-flat-structure transformation | ✅ DONE |
| real_sample_deals.json — local schema snapshot committed | ✅ DONE |
| PostgreSQL 3-table DDL designed (zoho_deals, ml_predictions, llm_recommendations) | ✅ DONE |

Sprint 2 · Database Build & Full Ingestion Pipeline ¦ Week 2 Theme: Zoho API → PostgreSQL — Production-Ready Data Layer

### Goals

Deploy the PostgreSQL database and build a reliable, idempotent ingestion service that moves all active deal data from Zoho into the zoho_deals table cleanly and repeatably.

### Task 2.1 — Deploy PostgreSQL + pgAdmin 4

- Create docker-compose.yml with postgres:16 service and dpage/pgadmin4 sidecar

- Load all environment variables (POSTGRES_USER, POSTGRES_PASSWORD, POSTGRES_DB) from .env

- Confirm pgAdmin 4 is accessible at localhost:5050 and can browse the database container

### Task 2.2 — Run Alembic Migrations

- Initialize Alembic: alembic init alembic

- Write migration revision implementing all three DDL definitions from Section 2 of this document

- Execute alembic upgrade head — verify all 3 tables, indexes, and triggers appear in pgAdmin 4

### Task 2.3 — Build ZohoCRMClient Service Class

- Refactor zoho_api.py into a ZohoCRMClient class (models/data_ingestion/zoho_client.py)

- Method: get_open_deals(page, per_page) — paginated fetch of active deals only

- Method: get_all_historical_deals() — full pull for initial training corpus (includes Closed Won/Lost)

- Implement automatic token refresh: every method call checks token expiry before executing

- Honour X-RATELIMIT-REMAINING response header — implement exponential backoff on 429 responses

### Task 2.4 — Build DealTransformer Service

- Implement transform_deal(raw: dict) -> ZohoDealSchema (Pydantic model)

- Flatten nested objects: Account_Name.name, Contact_Name.name, Owner.name

- Compute amount_log = np.log1p(amount) at transform time

- Map Stage label to stage_encoded integer (ordinal 1–6) using a config dictionary

- Set is_closed_won: True for "Closed Won", False for "Closed Lost", None for all open stages

### Task 2.5 — Data Validation Layer (V-1 / V-2 / V-3)

- V-1 Null Check: reject records where Amount, Stage, or Closing_Date IS NULL

- V-2 Type Assertion: Amount must be numeric; Closing_Date must parse as valid ISO 8601 date; Probability in 0–100

- V-3 Date Sanity: flag Closing_Date more than 2 years in the past or 5 years in the future

- Route all failed records to flagged_records table (zoho_deal_id, failure_stage, reason, raw_payload, flagged_at)

### Task 2.6 — Data Quality Report Script

- Write scripts/data_quality_report.py — runs post-ingestion

- Outputs JSON to logs/quality_reports/: { total_fetched, passed, failed_v1/v2/v3, top_failure_fields, duration_seconds }

- Print formatted summary to stdout for CI/CD visibility

| ✔ | Sprint Deliverable A fully operational, idempotent ingestion pipeline running end-to-end. python scripts/ingest.py triggers Zoho OAuth pull → Validation → Upsert into zoho_deals. Minimum 20 real deal records visible and queryable in pgAdmin 4. JSON quality report generated at logs/quality_reports/run_{timestamp}.json. |
| --- | --- |

Sprint 3 · Feature Engineering & ML Model Training ¦ Week 3 Theme: EDA → XGBoost Deal Closure Prediction Model

### Goals

Train, evaluate, and register the core XGBoost Deal Closure Prediction model. Build the scikit-learn feature pipeline that transforms raw deal records into the fixed feature matrix the model expects at inference time.

### Task 3.1 — Exploratory Data Analysis

- Load zoho_deals directly from PostgreSQL via pd.read_sql() into a Jupyter notebook

- Plot: amount distribution (log scale), stage frequency bar chart, probability vs is_closed_won scatter

- Audit class balance: ratio of True to False in is_closed_won — flag if imbalance exceeds 3:1

- Document key observations in notebooks/01_eda_deals.ipynb and commit to repository

### Task 3.2 — Feature Engineering Pipeline

- Build scikit-learn Pipeline using ColumnTransformer (models/ml_engine/feature_pipeline.py)

- Numeric imputation: median strategy for amount, probability, expected_revenue

- Categorical imputation: constant "Unknown" for lead_source, then OneHotEncoder

- Ordinal passthrough: stage_encoded (already mapped; use as-is)

- Date features: days_to_close computed as (closing_date - today).days — impute mean for nulls

- CRITICAL: fit pipeline on training set only — serialise to models/ml_engine/artifacts/feature_pipeline.pkl

| Source Column | Engineered Feature | Transformation | Imputation |
| --- | --- | --- | --- |
| amount | amount_log | np.log1p(amount) | Median fill |
| stage | stage_encoded | Ordinal map 1–6 | No null expected |
| closing_date | days_to_close | (date - today).days | Mean fill |
| probability | probability_norm | value / 100 | Median fill |
| expected_revenue | exp_rev_log | np.log1p(expected_revenue) | 0 fill |
| lead_source | lead_source_ohe | OneHotEncoder (top N + Other) | Constant "Unknown" |
| is_closed_won | target (y) | Binary 1/0 — NULL rows excluded | N/A — excluded |

### Task 3.3 — Time-Based Train/Test Split

- Sort closed deals by closing_date ascending

- Train set: all deals closed before the 80th percentile closing_date cutoff

- Test set: all deals closed after the cutoff

- NEVER use random_state split on time-series sales data — this causes future data leakage

### Task 3.4 — Model Training & Evaluation

- Primary: XGBoostClassifier with scale_pos_weight = n_negative / n_positive

- Baseline: RandomForestClassifier and LogisticRegression for sanity-checking

- Hyperparameter tuning: Optuna or GridSearchCV — time-box to 90 minutes maximum

- Metrics: AUC-ROC (primary), Precision-Recall curve, F1 at 0.5 threshold

- Log all runs to MLflow: hyperparameters, metrics, dataset hash, feature list, model artifact

### Task 3.5 — SHAP Explainability

- Run shap.TreeExplainer on the best XGBoost model

- Generate SHAP summary plot — identify and document top 5 closure-driving features

- Persist SHAP values per deal to feature_vector JSONB column in ml_predictions — powers UI explanation panel

### Task 3.6 — Model Registration & Inference Endpoint

- Register best model in MLflow Model Registry as deal_closure_predictor, version xgb_v1.0.0

- Serialise to models/ml_engine/artifacts/xgb_model.pkl

- Build predict_batch(deals_df) function — vectorised inference, returns base_probability per deal

| ✔ | Sprint Deliverable Trained, evaluated, and MLflow-registered XGBoost model achieving AUC-ROC > 0.70 on the held-out test set. Serialised feature_pipeline.pkl — the fixed transformation applied at every inference call. SHAP summary plot committed to docs/. Top 5 feature drivers documented. predict_batch() function returning base_probability for a batch of deals. |
| --- | --- |

Sprint 4 · LLM Integration & Active Batch Pull ¦ Week 4 Theme: Few-Shot Prompting + APScheduler Scoring Pipeline

### Goals

Wire the ML base score into the LLM recommendation engine using a few-shot prompting strategy. Build the Active Batch Pull scheduler that scores all open deals periodically and writes results to the database.

### Task 4.1 — Few-Shot Prompt Engineering

- Define SYSTEM_PROMPT: role as "AI Sales Strategist", strict JSON output schema

- Curate 3–5 FEW_SHOT_EXAMPLES from real closed deals covering Won, Lost, and competitor-present scenarios

- Define strict output schema: { "adjusted_probability": float, "recommendation_ar": string }

- Validate LLM response against Pydantic model — retry with corrective prompt on parse failure (max 2 retries)

- Fallback: if LLM fails after retries, write adjusted_probability = base_probability and recommendation_ar = NULL

# models/ai_agents/recommender.py

SYSTEM_PROMPT = """

You are an expert AI Sales Strategist for a B2B CRM platform.

Evaluate the deal data below and respond ONLY with valid JSON:

{

"adjusted_probability": <float, 0.00 to 1.00>,

"recommendation_ar": "<2-3 sentence Arabic Next Best Action>"

}

Do not include any text outside the JSON object.

"""

FEW_SHOT_EXAMPLES = [

{

"input": {

"base_probability": 0.82, "stage": "Negotiation",

"days_to_close": 7,

"custom_fields": {"Budget_Approved": "Yes", "Competitor": "None"}

},

"output": {

"adjusted_probability": 0.91,

"recommendation_ar": "الصفقة في مرحلة تفاوض والميزانية مؤكدة. تواصل مع صاحب القرار."

}

},

# Add 2-4 more covering Closed-Lost and competitor-present scenarios

]

### Task 4.2 — Data Fusion Package

- Build fuse_deal_payload(deal, base_probability) → dict

- Package: { base_probability, stage, days_to_close, amount, custom_fields (raw JSONB) }

- This fused package is the exact input sent to the LLM — also stored in llm_payload JSONB column for auditability

### Task 4.3 — Active Batch Pull (APScheduler)

- Implement as APScheduler background task registered at FastAPI / controller startup

- Schedule: every 30 minutes — configurable via .env BATCH_INTERVAL_MINUTES

- Set max_instances=1 to prevent overlapping runs under slow network conditions

- Sequence per run: pull open deals → validate → score batch (XGBoost) → LLM per deal (asyncio.gather) → upsert predictions + recommendations

- Log batch metadata: batch_id UUID, deal count, error count, total duration in seconds

# controllers/batch_controller.py

@scheduler.scheduled_job("interval", minutes=30,

id="active_batch_pull",

max_instances=1)            # No overlapping runs

async def active_batch_pull():

batch_id = uuid4()

raw_deals    = await zoho_client.get_open_deals()

validated    = validation_pipeline.run(raw_deals)

predictions  = ml_engine.predict_batch(validated)  # Vectorised XGBoost

await db.upsert_ml_predictions(predictions, batch_id)

recs = await asyncio.gather(

*[llm_service.generate(p) for p in predictions],

return_exceptions=True   # Isolate per-deal LLM failures

)

await db.upsert_llm_recommendations(recs, batch_id)

logger.info(f"Batch {batch_id}: {len(predictions)} deals scored.")

### Task 4.4 — Dashboard API Endpoints

- GET /api/v1/deals/ranked — JOIN zoho_deals + latest llm_recommendations, ordered by adjusted_probability DESC

- GET /api/v1/deals/{deal_pk} — full deal detail: all 3 tables joined, including feature_vector SHAP data

- GET /api/v1/deals/summary — aggregate counts for dashboard KPI cards

- POST /api/v1/batch/trigger — manually fire an immediate batch pull cycle

- PATCH /api/v1/recommendations/{rec_pk}/action — write rep feedback (rep_action_taken, rep_feedback_at)

| ✔ | Sprint Deliverable End-to-end scoring pipeline operational: Zoho → XGBoost → Data Fusion → LLM → llm_recommendations. APScheduler running on configurable interval with max_instances=1 guard. All 5 API endpoints tested and returning correctly structured responses. LLM fallback logic working — no batch failure cascades from single LLM errors. |
| --- | --- |

Sprint 5 · Streamlit Dashboard — The View Layer ¦ Week 5 Theme: North Star UI Build (see Section 4 for full spec)

### Goals

Build the MVP v1.0 Streamlit dashboard that consumes the FastAPI endpoints and presents deal intelligence to the sales manager. The dashboard is the entire output surface — every previous sprint feeds into what the rep sees here.

### Task 5.1 — Streamlit Project Scaffold

- Create views/dashboard.py as the main Streamlit entry point

- Install: streamlit, requests, pandas, plotly — add to requirements.txt

- Configure st.set_page_config: wide layout, page title "AI CRM Brain", favicon

- Load API_BASE_URL from .env — all data fetched via REST calls to the FastAPI backend

### Task 5.2 — Header & KPI Cards

- Header row: product title, Arabic subtitle, last-synced timestamp, "Sync Now" button

- "Sync Now" calls POST /api/v1/batch/trigger and shows st.spinner until the batch completes

- Three st.metric cards: Total Active Deals, High Priority Count (score ≥ 75%), Average AI Score

- Color-code metric deltas using Streamlit's native delta parameter

### Task 5.3 — Ranked Deals Table

- Fetch ranked list from GET /api/v1/deals/ranked

- Display as st.dataframe with column config: Tier badge (color-coded), Progress bars for ML Score and AI Score

- Add score delta column: ▲+N (green) or ▼-N (red) showing LLM adjustment

- Filter sidebar: priority tier (All / HIGH / MEDIUM / LOW), minimum score slider

- Clicking a row updates st.session_state.selected_deal_pk — triggers the detail view below

### Task 5.4 — Deal Detail Panel

- Render below the table when st.session_state.selected_deal_pk is set

- Three columns: (1) Deal metadata, (2) Probability KPI cards, (3) Actions

- Arabic recommendation box: st.container with RTL text styling via custom CSS (direction: rtl)

- SHAP factors expander: st.expander("Why this score?") — top 4 features with signed contributions

- Action buttons: "✅ Mark Actioned" → PATCH /api/v1/recommendations/{rec_pk}/action

### Task 5.5 — Integration Testing

- Full end-to-end test: Zoho pull → DB → API → Streamlit renders ranked list correctly

- Performance test: batch scoring 500 deals must complete in under 5 seconds (XGBoost vectorised; LLM calls parallelised)

- User simulation: walk through all Streamlit interactions as a sales manager persona

| ✔ | Sprint Deliverable Fully integrated Streamlit dashboard consuming live FastAPI data. Sales manager can view ranked deal list, click into any deal, and read an Arabic NL recommendation. Sync Now button triggers a live batch pull and refreshes the UI without manual page reload. All Streamlit interactions tested end-to-end. Loom walkthrough recorded. |
| --- | --- |

Sprint 6 · Hardening, Demo Prep & Final Delivery ¦ Week 6 Theme: Polish, Pitch, and Ship

### Goals

Harden the system for the demo environment, produce all documentation deliverables, record the product demo, and deliver the final pitch-ready presentation.

### Task 6.1 — System Hardening

- Add structlog structured logging across all services — every API call, batch run, and LLM request tagged with batch_id

- Implement global FastAPI exception handler — never expose Python tracebacks to the client

- Add GET /api/v1/health endpoint: checks DB connectivity and model artifact availability

- Rate-limit guard: honour X-RATELIMIT-REMAINING header; log warnings when < 20 credits remain

- Implement docker-compose up single-command startup: db + pgadmin + api + dashboard in one command

### Task 6.2 — Documentation Suite

- README.md: complete local dev setup in under 5 commands

- docs/model_card_xgb_v1.md: training data description, evaluation metrics, known limitations, retraining cadence

- docs/prompt_engineering.md: few-shot template versioning log and example evolution rationale

- FastAPI OpenAPI docs auto-verified at /docs — all 5 endpoints documented with request/response schemas

### Task 6.3 — Demo Recording (5–8 minutes)

- Scene 1: Open dashboard — show ranked deal list with priority tiers and score badges

- Scene 2: Click into a HIGH priority deal — show probability breakdown and Arabic recommendation

- Scene 3: Expand SHAP panel — explain why the score is high or low in plain language

- Scene 4: Click Sync Now — show live batch trigger and dashboard refresh

- Scene 5: Click Mark Actioned — show feedback loop completing

### Task 6.4 — Business Case & Pitch Deck

- Business Case slide: model projected revenue uplift — current close rate vs +5% improvement on pipeline value

- Pitch deck (6–8 slides): Problem → Solution → Live Demo → Data Flow Architecture → ROI Model → v2.0 Roadmap

- Export pitch deck to PDF — include as docs/pitch_deck_v1.pdf in repository

| ✔ | Sprint Deliverable Demo-ready, hardened system. docker-compose up spins the full stack in one command. Full documentation suite committed: README, model card, prompt log, API docs. Recorded demo video (5–8 min) exported and linked in README. Pitch deck PDF committed. Business case ROI model included. |
| --- | --- |

# 2.  Database Schema Design (DDL)

Three tables form the complete Model layer. Each table maps to exactly one stage in the data pipeline. The schema is intentionally minimal for the MVP — every column earns its place by either training the ML model, feeding the LLM, or rendering on the dashboard.

## 2.1  zoho_deals

Dual-purpose: historical training corpus (closed deals with is_closed_won populated) and live prediction queue (open deals with is_closed_won = NULL). The JSONB custom_fields column is the bridge between the strict ML feature set and the LLM's contextual reasoning.

CREATE TABLE zoho_deals (

-- ── Identity ──────────────────────────────────────────

deal_pk          UUID         PRIMARY KEY DEFAULT gen_random_uuid(),

zoho_deal_id     VARCHAR(64)  UNIQUE NOT NULL,

-- Zoho native ID; used as upsert conflict key

-- ── Standard Fields (fixed ML feature set) ────────────

deal_name        TEXT,

amount           NUMERIC(15,2),

stage            VARCHAR(100),             -- Raw label from Zoho

stage_encoded    SMALLINT,                 -- 1=Qualification … 6=Closed

closing_date     DATE,

zoho_probability NUMERIC(5,2),             -- Zoho native estimate 0–100

-- Retained: strong baseline predictor; NOT the model output

expected_revenue NUMERIC(15,2),            -- Retained: correlated with deal size at risk

lead_source      VARCHAR(100),

-- ── Flattened Nested Objects ──────────────────────────

account_name     TEXT,

contact_name     TEXT,

deal_owner       TEXT,

-- ── ML Target Variable ────────────────────────────────

is_closed_won    BOOLEAN      DEFAULT NULL,

-- NULL  = open/active deal

-- TRUE  = Closed Won   (training label 1)

-- FALSE = Closed Lost  (training label 0)

-- ── Pre-Computed Features (stored for inference speed) ─

amount_log       NUMERIC(10,6),            -- log1p(amount) — computed in Python

days_to_close    INT,                      -- (closing_date - CURRENT_DATE)

-- ── Custom / Unseen Fields ────────────────────────────

custom_fields    JSONB        DEFAULT '{}',

-- NOT used in ML training (prevents matrix mismatch)

-- Passed as-is to the LLM payload for contextual reasoning

-- ── Audit ─────────────────────────────────────────────

ingested_at      TIMESTAMPTZ  DEFAULT NOW(),

updated_at       TIMESTAMPTZ  DEFAULT NOW(),

data_source      VARCHAR(20)  DEFAULT 'zoho_api'

);

-- Indexes

CREATE INDEX idx_zd_stage         ON zoho_deals (stage);

CREATE INDEX idx_zd_closed        ON zoho_deals (is_closed_won);

CREATE INDEX idx_zd_closing_date  ON zoho_deals (closing_date);

CREATE INDEX idx_zd_custom        ON zoho_deals USING GIN (custom_fields);

-- Auto-update updated_at on any row modification

CREATE OR REPLACE FUNCTION trg_set_updated_at()

RETURNS TRIGGER AS $$ BEGIN NEW.updated_at = NOW(); RETURN NEW; END; $$ LANGUAGE plpgsql;

CREATE TRIGGER set_updated_at BEFORE UPDATE ON zoho_deals

FOR EACH ROW EXECUTE FUNCTION trg_set_updated_at();

Why zoho_probability and expected_revenue are retained zoho_probability is Zoho's own estimate of deal closure. It is a strong baseline predictor because it encodes the sales rep's subjective confidence. The XGBoost model learns when to trust it and when to override it. expected_revenue = amount × (probability / 100). It is a composite signal that correlates deal size with the rep's assessed likelihood — a useful feature for the revenue forecasting capability in v2.0.

## 2.2  ml_predictions

One row per deal per batch scoring run. Stores the base_probability from XGBoost and the exact feature_vector used — enabling full auditability and powering the SHAP factor display in the UI.

CREATE TABLE ml_predictions (

-- ── Identity ──────────────────────────────────────────

prediction_pk    UUID          PRIMARY KEY DEFAULT gen_random_uuid(),

deal_pk          UUID          NOT NULL REFERENCES zoho_deals(deal_pk) ON DELETE CASCADE,

zoho_deal_id     VARCHAR(64)   NOT NULL,   -- Denormalised for JOIN-free lookups

-- ── Model Output ──────────────────────────────────────

base_probability NUMERIC(5,4)  NOT NULL,   -- XGBoost predict_proba (0.0000–1.0000)

base_score_pct   NUMERIC(5,2)              -- base_probability × 100 for display

GENERATED ALWAYS AS (ROUND(base_probability * 100, 2)) STORED,

-- ── Feature Snapshot ──────────────────────────────────

feature_vector   JSONB         NOT NULL,

-- The exact feature dict fed to XGBoost for this prediction.

-- Enables SHAP replay and model drift detection.

-- Example: {"amount_log": 10.3, "stage_encoded": 4, "days_to_close": 12}

-- ── Model Provenance ──────────────────────────────────

model_version    VARCHAR(32)   NOT NULL,   -- e.g. "xgb_v1.0.0"

model_run_id     VARCHAR(64),              -- MLflow run_id for experiment tracing

-- ── Batch Metadata ────────────────────────────────────

batch_id         UUID,

scored_at        TIMESTAMPTZ   DEFAULT NOW()

);

CREATE INDEX idx_mlp_deal_pk    ON ml_predictions (deal_pk);

CREATE INDEX idx_mlp_batch_id   ON ml_predictions (batch_id);

CREATE INDEX idx_mlp_scored_at  ON ml_predictions (scored_at DESC);

-- One deal cannot be scored twice in the same batch

CREATE UNIQUE INDEX uq_mlp_deal_batch ON ml_predictions (deal_pk, batch_id);

## 2.3  llm_recommendations

The final output surface. Stores the LLM-adjusted score, the Arabic Next Best Action text, the computed priority_tier, and the rep feedback loop columns. This is the only table the Streamlit dashboard reads for ranking and rendering.

CREATE TABLE llm_recommendations (

-- ── Identity ──────────────────────────────────────────

recommendation_pk  UUID          PRIMARY KEY DEFAULT gen_random_uuid(),

prediction_pk      UUID          NOT NULL REFERENCES ml_predictions(prediction_pk)

ON DELETE CASCADE,

deal_pk            UUID          NOT NULL REFERENCES zoho_deals(deal_pk)

ON DELETE CASCADE,

zoho_deal_id       VARCHAR(64)   NOT NULL,

-- ── LLM Input (stored for debugging and prompt improvement) ──

llm_payload        JSONB         NOT NULL,

-- Exact JSON sent to Claude: { base_probability, stage, custom_fields, ... }

-- ── LLM Output ────────────────────────────────────────

adjusted_probability NUMERIC(5,4) NOT NULL,

adjusted_score_pct   NUMERIC(5,2)

GENERATED ALWAYS AS (ROUND(adjusted_probability * 100, 2)) STORED,

score_delta          NUMERIC(5,2)

GENERATED ALWAYS AS (

ROUND((adjusted_probability -

(llm_payload->>'base_probability')::NUMERIC) * 100, 2)

) STORED,

-- Positive = LLM upgraded the ML score

-- Negative = LLM downgraded (e.g. competitor present in custom fields)

-- ── Natural Language Output ───────────────────────────

recommendation_ar  TEXT          NOT NULL,  -- Arabic Next Best Action

recommendation_en  TEXT,                    -- Optional English mirror

-- ── Priority Tier (computed for dashboard filtering) ──

priority_tier      VARCHAR(10)

GENERATED ALWAYS AS (

CASE

WHEN adjusted_probability >= 0.75 THEN 'HIGH'

WHEN adjusted_probability >= 0.45 THEN 'MEDIUM'

ELSE 'LOW'

END

) STORED,

-- ── LLM Provenance ────────────────────────────────────

llm_model_id       VARCHAR(64)   NOT NULL,  -- e.g. "claude-sonnet-4-5"

prompt_version     VARCHAR(16)   NOT NULL,  -- e.g. "v1.3"

llm_latency_ms     INT,

-- ── Batch ─────────────────────────────────────────────

batch_id           UUID,

generated_at       TIMESTAMPTZ   DEFAULT NOW(),

-- ── Rep Feedback Loop ─────────────────────────────────

rep_action_taken   BOOLEAN       DEFAULT NULL,

rep_feedback_at    TIMESTAMPTZ   DEFAULT NULL

);

CREATE INDEX idx_llmr_deal_pk      ON llm_recommendations (deal_pk);

CREATE INDEX idx_llmr_priority     ON llm_recommendations (priority_tier);

CREATE INDEX idx_llmr_generated_at ON llm_recommendations (generated_at DESC);

-- Dashboard primary query index: latest rec per deal, sorted by score

CREATE INDEX idx_llmr_dashboard

ON llm_recommendations (deal_pk, generated_at DESC, adjusted_probability DESC);

# 3.  Data Flow Architecture

A step-by-step trace of a single active deal moving through the complete AI CRM Brain pipeline — from its origin in Zoho CRM to appearing as a ranked, recommended card on the Streamlit dashboard.

## 3.1  Visual Pipeline Overview

AI CRM BRAIN — DATA FLOW v1.0

┌─────────────┐

│  Zoho CRM   │  ← The data origin. 100% structured JSON.

│  Deals API  │    3 modules in scope: Deals only (MVP v1.0)

└──────┬──────┘

│  Step 1: OAuth-authenticated GET /crm/v3/Deals

│          Paginated. Filters: Stage != Closed.

▼

┌─────────────────────────────────────────┐

│  Ingestion & Validation Service         │  models/data_ingestion/

│  • ZohoCRMClient.get_open_deals()       │

│  • DealTransformer.transform_deal()     │  Flatten, encode, log-transform

│  • ValidationPipeline.run()             │  V-1 Null · V-2 Type · V-3 Date

└──────────────────────┬──────────────────┘

│  Step 2: Validated, flattened deal records

▼

┌─────────────────────────────────────────┐

│  PostgreSQL — zoho_deals table          │  The Model layer

│  • Upsert on zoho_deal_id (idempotent)  │

│  • Standard fields + custom_fields JSONB│

└──────────────────────┬──────────────────┘

┌─────────────┴──────────────┐

│ Standard fields only        │ JSONB custom_fields

▼                             │

┌──────────────────────┐               │

│  ML Prediction Unit  │               │

│  feature_pipeline    │               │

│  .pkl → XGBoost      │               │

│  base_probability    │               │

└──────────┬───────────┘               │

│  Step 3: base_probability  │

└─────────────┬─────────────┘

│  Step 4: Data Fusion

│  { base_prob + stage + days_to_close

│    + custom_fields (JSONB) }

▼

┌─────────────────────────────────────────┐

│  LLM Recommendation Engine              │  models/ai_agents/recommender.py

│  • Few-shot prompt (3–5 examples)       │

│  • Claude API call (claude-sonnet-4-5)  │

│  • Output: adjusted_probability         │

│            recommendation_ar            │

└──────────────────────┬──────────────────┘

│  Step 5: Structured JSON response

▼

┌─────────────────────────────────────────┐

│  PostgreSQL                             │

│  ml_predictions + llm_recommendations  │

│  Upsert per batch_id                    │

└──────────────────────┬──────────────────┘

│  Step 6: REST API

│  GET /api/v1/deals/ranked

▼

┌─────────────────────────────────────────┐

│  Streamlit Dashboard                    │  views/dashboard.py

│  • Ranked deal list (sorted by adj.prob)│

│  • Priority tier badges                 │

│  • Arabic NL recommendation             │

│  • SHAP factor breakdown                │

└─────────────────────────────────────────┘

## 3.2  Step-by-Step Trace: Single Active Deal

| Step | Component | What Happens |
| --- | --- | --- |
| 1 | Zoho API | APScheduler fires active_batch_pull(). ZohoCRMClient calls GET /crm/v3/Deals?fields=Amount,Stage,... with OAuth header. Response: JSON array of open deals. |
| 2 | Transformer | DealTransformer.transform_deal() flattens nested objects (Account_Name.name), maps Stage to stage_encoded (e.g. "Negotiation" → 4), computes amount_log = log1p(48000) = 10.78, sets is_closed_won = NULL. |
| 3 | Validation | ValidationPipeline checks: Amount not null ✓, Closing_Date parses as ISO date ✓, date is not 3 years past ✓. Record passes all 3 stages → written to zoho_deals via UPSERT. |
| 4 | ML Inference | feature_pipeline.pkl applies imputation and encoding to standard fields only. XGBoost.predict_proba() returns base_probability = 0.72. Written to ml_predictions with feature_vector JSONB snapshot. |
| 5 | Data Fusion | fuse_deal_payload() builds: { "base_probability": 0.72, "stage": "Negotiation", "days_to_close": 12, "custom_fields": {"Competitor": "Oracle", "Budget_Approved": "Yes"} }. |
| 6 | LLM Call | SYSTEM_PROMPT + FEW_SHOT_EXAMPLES + fused payload sent to Claude. Response: { "adjusted_probability": 0.81, "recommendation_ar": "وجود منافس رئيسي يستوجب التحرك الفوري..." }. Response validated via Pydantic. |
| 7 | DB Write | llm_recommendations row upserted: adjusted_probability=0.81, score_delta=+9 (0.81-0.72), priority_tier="HIGH" (computed column), recommendation_ar stored. |
| 8 | Dashboard | Streamlit polls GET /api/v1/deals/ranked every 30 seconds. Deal appears at rank #1 with HIGH badge, 81% AI Score, ▲+9 delta, and Arabic recommendation visible in the detail drawer. |

# 4.  Dashboard UI Vision — MVP v1.0

This section is the North Star specification for the Sprint 5 Streamlit build. Every component maps to a concrete API endpoint and a database column. The sales manager's complete experience is defined here so the engineering team has a fixed target throughout development.

## 4.1  Overall Layout

┌────────────────────────────────────────────────────────────────────────┐

│  HEADER                                                                │

│  🧠 AI CRM Brain  |  العقل المركزي لإدارة العملاء                      │

│                         [Last synced: 4 min ago ●]   [🔄 Sync Now]    │

├────────────────────────────────────────────────────────────────────────┤

│  KPI CARDS ROW                                                         │

│  ┌──────────────┐  ┌──────────────┐  ┌──────────────┐                │

│  │ Active Deals │  │ High Priority│  │ Avg AI Score │                │

│  │     48       │  │  🔴  12      │  │   67.4%      │                │

│  └──────────────┘  └──────────────┘  └──────────────┘                │

├──────────────┬─────────────────────────────────────────────────────── ┤

│  SIDEBAR     │  RANKED DEALS TABLE                                    │

│              │                                                         │

│  Filter by:  │  [Search...]  [Tier: All ▼]  [Min Score: 0%]           │

│  ○ All       │                                                         │

│  ○ HIGH      │  TIER | DEAL NAME | ACCOUNT | ML % | AI % | DELTA      │

│  ○ MEDIUM    │  ──────────────────────────────────────────────────    │

│  ○ LOW       │  HIGH | Enterprise CRM | TechFlow | 72% | 89% | ▲+17  │

│              │  MED  | SaaS Platform  | Nexus    | 61% | 63% | ▲+2   │

│              │  HIGH | Q3 Expansion   | AlTech   | 54% | 78% | ▲+24  │

│              │  LOW  | SMB Onboarding | QuickMart| 38% | 31% | ▼-7   │

│              │                                                         │

│              │  ─── DEAL DETAIL (appears on row click) ───────────── │

│              │  [see Section 4.3]                                      │

└──────────────┴─────────────────────────────────────────────────────── ┘

## 4.2  Component-by-Component Specification

### Header Bar

- Left: Product logo icon + "AI CRM Brain" in bold + Arabic subtitle in lighter weight

- Center: Sync status dot — green ● if batch ran within 35 min, yellow ● if stale

- Center: "Last synced: N min ago" — computed from batch_id.generated_at

- Right: "🔄 Sync Now" button — calls POST /api/v1/batch/trigger, shows st.spinner, refreshes on complete

### KPI Cards Row

| Active Deals 48 COUNT WHERE is_closed_won IS NULL | High Priority 12 priority_tier = "HIGH" | Avg AI Score 67.4% AVG(adjusted_score_pct) |
| --- | --- | --- |

## 4.3  Ranked Deals Table — Column Specification

| Column | Data Source | Render Style | HIGH | MEDIUM | LOW |
| --- | --- | --- | --- | --- | --- |
| TIER | priority_tier (computed) | Color pill badge | Red pill | Amber pill | Green pill |
| DEAL NAME | deal_name | Text, clickable row | — | — | — |
| ACCOUNT | account_name | Text | — | — | — |
| ML SCORE | base_score_pct | Blue progress bar + % | — | — | — |
| AI SCORE | adjusted_score_pct | Teal progress bar + % | — | — | — |
| DELTA | score_delta | ▲+N green / ▼-N red | — | — | — |
| CLOSE DATE | closing_date | Date, red if < 14 days | — | — | — |

## 4.4  Deal Detail Panel — Slide-In View

Opens below the table (or as a right-side panel in wide layout) when the sales manager clicks any row. Never navigates away — the ranked list remains visible.

┌──────────────────────────────────────────────────────────────────────┐

│  Enterprise CRM Deal                          [Open in Zoho CRM ↗]  │

│  Account: TechFlow Inc.   Owner: Ahmed Hassan                        │

│  Value: $48,000           Stage: Negotiation    Close: 15 Jun 2025   │

├──────────────────────────────────────────────────────────────────────┤

│  PROBABILITY BREAKDOWN                                               │

│  ┌─────────────┐      ┌─────────────┐      ┌─────────────┐         │

│  │  ML Score   │  ──▶ │  AI Score   │      │    Delta    │         │

│  │    72%      │      │    89%      │      │   ▲ +17     │         │

│  │  (XGBoost)  │      │  (Claude)   │      │   pts       │         │

│  └─────────────┘      └─────────────┘      └─────────────┘         │

├──────────────────────────────────────────────────────────────────────┤

│  🤖 التوصية (AI RECOMMENDATION)                                      │

│  ┌────────────────────────────────────────────────────────────────┐  │

│  │  الصفقة في مرحلة تفاوض نهائية والميزانية مؤكدة.               │  │

│  │  تواصل مباشرة مع المدير التنفيذي في TechFlow خلال 48 ساعة.    │  │

│  │  لا يوجد منافس حالي — الفرصة مثالية لإتمام التوقيع.           │  │

│  └────────────────────────────────────────────────────────────────┘  │

│                                                      ← RTL Arabic    │

├──────────────────────────────────────────────────────────────────────┤

│  ▼  WHY THIS SCORE?  (SHAP Factors)                                 │

│     ✅  Deal Amount: $48K  (above avg win range)        +12.3%      │

│     ✅  Stage: Negotiation  (strong closure signal)      +9.7%      │

│     ✅  No Competitor Present  (from custom_fields)      +8.1%      │

│     ⚠️  Days to Close: 12  (tight — below avg)           -2.4%      │

├──────────────────────────────────────────────────────────────────────┤

│  [✅ Mark Actioned]        [⏰ Snooze 24h]       [✗ Dismiss]        │

└──────────────────────────────────────────────────────────────────────┘

| UI Element | Data Source | Streamlit Implementation |
| --- | --- | --- |
| Deal header | zoho_deals: deal_name, account_name, amount, closing_date, stage | st.subheader + st.columns(3) |
| ML Score card | ml_predictions.base_score_pct | st.metric("ML Score", "72%") |
| AI Score card | llm_recommendations.adjusted_score_pct | st.metric("AI Score", "89%", delta="+17") |
| Delta card | llm_recommendations.score_delta | st.metric("Delta", "▲+17", delta_color="normal") |
| Arabic recommendation | llm_recommendations.recommendation_ar | st.markdown with custom CSS: direction:rtl |
| SHAP factors | ml_predictions.feature_vector (JSONB) | st.expander → st.dataframe of top 4 features |
| "Mark Actioned" btn | llm_recommendations.rep_action_taken | st.button → PATCH /api/v1/recommendations/{pk}/action |

## 4.5  Streamlit RTL Arabic Styling

The Arabic recommendation box requires a custom CSS injection to render correctly in a left-to-right Streamlit layout:

# views/dashboard.py

RTL_STYLE = """

<style>

.arabic-recommendation {

direction: rtl;

text-align: right;

font-family: "Noto Sans Arabic", "Arial", sans-serif;

font-size: 1.05rem;

line-height: 1.8;

background-color: #CCFBF1;   /* lTeal */

border-right: 4px solid #0D9488;

padding: 16px 20px;

border-radius: 6px;

margin: 12px 0;

}

</style>

"""

st.markdown(RTL_STYLE, unsafe_allow_html=True)

st.markdown(

f'<div class="arabic-recommendation">{recommendation_ar}</div>',

unsafe_allow_html=True

)

AI CRM Brain  ·  Master Roadmap v3.0  ·  MVP v1.0  ·  6-Sprint Plan  ·  Confidential