AI CRM Brain

Roadmap Update v2.1

Strategic Pivot  —  Deals-Only MVP Scope

| Architecture MVC Pattern | Backend FastAPI + Python | Database PostgreSQL 16 | Timeline 6 Sprints · 6 Weeks |
| --- | --- | --- | --- |

⚠ Scope Lock MVP v1.0 processes the Zoho Deals module exclusively. Activities and Customers/Leads integration is formally deferred to v2.0.

# Sprint 1 — Progress Snapshot

| Task | Status |
| --- | --- |
| MVC repository structure initialized | ✅ DONE |
| Git repo + .gitignore + .env pattern established | ✅ DONE |
| Zoho OAuth 2.0 token refresh flow (zoho_api.py) | ✅ DONE |
| Deals module JSON schema extracted | ✅ DONE |
| flatten_deals_to_csv() transformation utility | ✅ DONE |
| PostgreSQL schema design & Alembic migration | 🔄 IN PROGRESS |
| Historical Deals data injected into DB | ⏳ PENDING |
| Data Quality Report script | ⏳ PENDING |

# Section 1 — PostgreSQL Database Architecture (The Model Layer)

## 1.1  Strategic Design Decisions

The database is scoped exclusively to the Deals module for MVP v1.0. Three tables form the complete persistence layer, each mapping to a distinct processing stage in the pipeline:

[Zoho CRM API]

|

v

+------------------+   Standard    +---------------------+

|   zoho_deals     | -- fields --> |   ml_predictions    |

|  (raw + flat)    |               |   (base ML score)   |

+------------------+               +---------------------+

|                                      |

|  custom_fields (JSONB)               | base_probability

|                                      v

+------------------------------> +----------------------+

| llm_recommendations  |

| (adjusted score +    |

|  NL next action)     |

+----------------------+

## 1.2  Table Definitions

### Table 1: zoho_deals

Single source of truth. Serves a dual purpose: historical training corpus for the ML model AND live prediction queue for active deals. The is_closed_won column is the ML target variable — NULL for open deals, TRUE/FALSE for closed ones.

CREATE TABLE zoho_deals (

-- Primary Identity

deal_pk           UUID        PRIMARY KEY DEFAULT gen_random_uuid(),

zoho_deal_id      VARCHAR(64) UNIQUE NOT NULL,

-- Standard Fields (ML Training Features)

deal_name         TEXT,

amount            NUMERIC(15, 2),

stage             VARCHAR(100),

stage_encoded     SMALLINT,

closing_date      DATE,

probability       NUMERIC(5, 2),

expected_revenue  NUMERIC(15, 2),

lead_source       VARCHAR(100),

-- Flattened Nested Objects

account_name      TEXT,

contact_name      TEXT,

deal_owner        TEXT,

-- Target Variable (NULL = open; TRUE/FALSE on closure)

is_closed_won     BOOLEAN     DEFAULT NULL,

-- Engineered Features

deal_cycle_days   INT         GENERATED ALWAYS AS (

closing_date - CURRENT_DATE

) STORED,

amount_log        NUMERIC(10, 6),   -- log1p(amount), computed in Python

-- Custom / Unseen Fields (JSONB -> passed to LLM, NOT used in ML)

custom_fields     JSONB       DEFAULT '{}',

-- Audit

ingested_at       TIMESTAMPTZ DEFAULT NOW(),

updated_at        TIMESTAMPTZ DEFAULT NOW(),

data_source       VARCHAR(20) DEFAULT 'zoho_api'

);

CREATE INDEX idx_zoho_deals_stage         ON zoho_deals (stage);

CREATE INDEX idx_zoho_deals_is_closed_won ON zoho_deals (is_closed_won);

CREATE INDEX idx_zoho_deals_closing_date  ON zoho_deals (closing_date);

CREATE INDEX idx_zoho_deals_custom_fields ON zoho_deals USING GIN (custom_fields);

### Table 2: ml_predictions

Stores the base closure probability score output by XGBoost. One row per deal per scoring run. Supports historical tracking of score changes over time via scored_at.

CREATE TABLE ml_predictions (

prediction_pk       UUID        PRIMARY KEY DEFAULT gen_random_uuid(),

deal_pk             UUID        NOT NULL REFERENCES zoho_deals(deal_pk) ON DELETE CASCADE,

zoho_deal_id        VARCHAR(64) NOT NULL,

-- Model Output

base_probability    NUMERIC(5, 4) NOT NULL,

base_score_pct      NUMERIC(5, 2)

GENERATED ALWAYS AS (ROUND(base_probability * 100, 2)) STORED,

-- Feature Snapshot (enables auditability + SHAP display)

feature_vector      JSONB       NOT NULL,

-- Model Provenance

model_version       VARCHAR(32) NOT NULL,   -- e.g., "xgb_v1.0.0"

model_run_id        VARCHAR(64),            -- MLflow run_id

-- Batch Metadata

batch_id            UUID,

scored_at           TIMESTAMPTZ DEFAULT NOW()

);

CREATE UNIQUE INDEX uq_ml_pred_deal_batch

ON ml_predictions (deal_pk, batch_id);

### Table 3: llm_recommendations

Stores the final output surface: the LLM-adjusted probability and the Arabic Next Best Action recommendation. This is what the React dashboard reads.

CREATE TABLE llm_recommendations (

recommendation_pk   UUID        PRIMARY KEY DEFAULT gen_random_uuid(),

prediction_pk       UUID        NOT NULL REFERENCES ml_predictions(prediction_pk),

deal_pk             UUID        NOT NULL REFERENCES zoho_deals(deal_pk),

zoho_deal_id        VARCHAR(64) NOT NULL,

-- LLM Input Package (stored for debugging)

llm_payload         JSONB       NOT NULL,

-- LLM Output

adjusted_probability  NUMERIC(5, 4) NOT NULL,

adjusted_score_pct    NUMERIC(5, 2)

GENERATED ALWAYS AS (ROUND(adjusted_probability * 100, 2)) STORED,

score_delta           NUMERIC(5, 2)

GENERATED ALWAYS AS (

ROUND((adjusted_probability -

(llm_payload->>'base_probability')::NUMERIC) * 100, 2)

) STORED,

-- Natural Language Recommendation

recommendation_ar   TEXT        NOT NULL,  -- Arabic Next Best Action

recommendation_en   TEXT,                  -- Optional English mirror

-- Priority Tier (for dashboard sorting)

priority_tier       VARCHAR(10)

GENERATED ALWAYS AS (

CASE

WHEN adjusted_probability >= 0.75 THEN 'HIGH'

WHEN adjusted_probability >= 0.45 THEN 'MEDIUM'

ELSE 'LOW'

END

) STORED,

-- LLM Provenance

llm_model_id        VARCHAR(64) NOT NULL,   -- e.g., "claude-sonnet-4-5"

prompt_version      VARCHAR(16) NOT NULL,   -- e.g., "v1.3"

llm_latency_ms      INT,

batch_id            UUID,

generated_at        TIMESTAMPTZ DEFAULT NOW(),

-- Feedback Loop

rep_action_taken    BOOLEAN     DEFAULT NULL,

rep_feedback_at     TIMESTAMPTZ DEFAULT NULL

);

CREATE INDEX idx_llm_rec_dashboard_query

ON llm_recommendations (deal_pk, generated_at DESC, adjusted_probability DESC);

## 1.3  Entity Relationship Summary

| Table | Primary Key / FK | Cardinality & Notes |
| --- | --- | --- |
| zoho_deals | deal_pk (PK) | Root table. One row per Zoho deal. Dual-purpose: training corpus + live queue. |
| ml_predictions | prediction_pk (PK) / deal_pk (FK) | 1-to-Many with zoho_deals. One deal scored across multiple batch runs. |
| llm_recommendations | recommendation_pk (PK) / prediction_pk (FK) | 1-to-1 with ml_predictions. Final output surface read by the dashboard. |

## 1.4  The Upsert Pattern — Idempotent Ingestion

Every ingestion run uses INSERT ... ON CONFLICT DO UPDATE (upsert) keyed on zoho_deal_id. The pipeline is safe to re-run without creating duplicates.

# controllers/ingestion_controller.py

from sqlalchemy.dialects.postgresql import insert as pg_insert

async def upsert_deal(session: AsyncSession, deal_data: dict) -> None:

stmt = pg_insert(ZohoDeal).values(**deal_data)

stmt = stmt.on_conflict_do_update(

index_elements=["zoho_deal_id"],

set_={

"stage":         stmt.excluded.stage,

"stage_encoded": stmt.excluded.stage_encoded,

"amount":        stmt.excluded.amount,

"probability":   stmt.excluded.probability,

"closing_date":  stmt.excluded.closing_date,

"custom_fields": stmt.excluded.custom_fields,

"updated_at":    stmt.excluded.updated_at,

}

)

await session.execute(stmt)

# Section 2 — Updated 6-Sprint Execution Plan

Sprint 1 · Foundation & Data Infrastructure Week 1 · Zoho API → PostgreSQL Pipeline

### ✅  Completed Tasks

- MVC repository structure initialized (models/, views/, controllers/, tests/)

- .env pattern established; .env added to .gitignore

- requirements.txt created with Sprint 1 dependencies

- Zoho OAuth 2.0 Authorization Code flow implemented (get_new_access_token())

- fetch_deals_schema() — GET /crm/v3/Deals with field selection working

- flatten_deals_to_csv() — JSON-to-flat-structure transformation working

- Real JSON schema captured and saved (real_sample_deals.json)

### 🔄  Remaining Tasks — Sprint 1 Close-Out

Task 1.6 — Stand Up PostgreSQL + pgAdmin 4

- Deploy PostgreSQL 16 via Docker Compose with pgAdmin 4 sidecar service

- Confirm pgAdmin 4 can connect and browse the running container

# docker-compose.yml

services:

db:

image: postgres:16

environment:

POSTGRES_USER: ${POSTGRES_USER}

POSTGRES_PASSWORD: ${POSTGRES_PASSWORD}

POSTGRES_DB: ai_crm_brain

ports: ["5432:5432"]

volumes: ["pgdata:/var/lib/postgresql/data"]

pgadmin:

image: dpage/pgadmin4

environment:

PGADMIN_DEFAULT_EMAIL: ${PGADMIN_EMAIL}

PGADMIN_DEFAULT_PASSWORD: ${PGADMIN_PASSWORD}

ports: ["5050:80"]

volumes:

pgdata:

Task 1.7 — Run Alembic Migrations

- Initialize Alembic: alembic init alembic

- Write migration script for all three table definitions

- Execute: alembic upgrade head — verify tables and indexes in pgAdmin 4

Task 1.8 — Build the DealIngestionService

- Refactor zoho_api.py into a ZohoCRMClient service class

- Move flatten logic into a transform_deal() method returning a validated Pydantic model

- Implement the upsert function from Section 1.4

- Implement ingest_all_deals() — paginated pull using page and per_page params

Task 1.9 — Data Validation Layer (V-1 / V-2 / V-3)

- V-1: Reject records where Amount, Stage, or Closing_Date IS NULL

- V-2: Assert Amount is numeric, Closing_Date parses as valid ISO date, Probability is 0–100

- V-3: Flag Closing_Date older than 2 years or more than 5 years in the future

- Route failed records to a flagged_records table (zoho_deal_id, failure_stage, reason, raw_payload, flagged_at)

Task 1.10 — Data Quality Report Script

- Write scripts/data_quality_report.py

- Output JSON: { total_fetched, passed_validation, failed_v1/v2/v3, top_failure_fields, run_duration_seconds }

- Print formatted summary to stdout; persist to logs/quality_reports/

✔ Sprint 1 Deliverable A fully operational, idempotent data pipeline. Running python scripts/ingest.py triggers an OAuth-authenticated Zoho pull -> validation -> upsert into zoho_deals. At least 20+ real deal records are visible and queryable in pgAdmin 4. A JSON quality report is generated in logs/quality_reports/. Zero raw CSVs in the codebase.

Sprint 2 · Feature Engineering & EDA Week 2 · Transform Raw Deals into an ML-Ready Feature Matrix

### Goals

- EDA Notebook (notebooks/01_eda_deals.ipynb): distributions, class balance audit, correlation heatmaps

- Build the Feature Engineering Pipeline (models/ml_engine/feature_pipeline.py) using scikit-learn ColumnTransformer

- Implement time-based train/test split — sort by ingested_at, cutoff at 75th percentile of closing_date

- Fit imputation pipeline on training set only; serialise to models/ml_engine/artifacts/feature_pipeline.pkl

- Write Feature Dictionary to docs/feature_dictionary.md

| Input Column | Engineered Feature | Transformation | Notes |
| --- | --- | --- | --- |
| amount | amount_log | np.log1p(amount) | Reduces right skew |
| stage | stage_encoded | Ordinal map 1-6 | 1=Qualification ... 6=Closed |
| closing_date | days_to_close | (closing_date - today).days | Negative = overdue |
| probability | probability_norm | probability / 100 | Zoho native estimate |
| lead_source | lead_source_ohe | One-hot (top N + Other) | Categorical encoding |
| is_closed_won | target | Binary 1=Won 0=Lost | NULL rows excluded |

✔ Sprint 2 Deliverable Serialized feature_pipeline.pkl. Time-split arrays (X_train, X_test, y_train, y_test) saved to data/processed/. EDA notebook committed with key observations. Feature dictionary written to docs/.

Sprint 3 · ML Model Training, Evaluation & Explainability Week 3 · XGBoost Training + SHAP Analysis

### Goals

- Train primary model: XGBoostClassifier with scale_pos_weight tuned to class ratio

- Train baselines: RandomForestClassifier and LogisticRegression for sanity-checking

- Hyperparameter tuning via GridSearchCV or Optuna (time-boxed to 2 hours)

- Evaluation: AUC-ROC (primary), Precision-Recall curve, F1-score at 0.5 threshold

- Log all runs to MLflow: hyperparameters, metrics, dataset hash, feature list

- Run SHAP TreeExplainer — produce summary plot, identify top 5 closure-driving features

- Store per-deal SHAP values in feature_vector JSONB of ml_predictions (powers dashboard SHAP panel)

- Register best model in MLflow Model Registry as deal_closure_predictor, tag xgb_v1.0.0

- Expose POST /api/v1/predict/deal FastAPI endpoint — load model from artifact store at startup

✔ Sprint 3 Deliverable Trained, evaluated, and MLflow-registered XGBoost model (xgb_v1.0.0). AUC-ROC > 0.70 target. POST /api/v1/predict/deal endpoint passing all pytest integration tests. SHAP summary plot committed to docs/.

Sprint 4 · LLM Integration, Data Fusion & Active Batch Pull Week 4 · Few-Shot Prompting + APScheduler Pipeline

### Goals

- Design and validate the few-shot prompt template (3-5 Closed-Won and Closed-Lost examples)

- Validate LLM JSON response against a Pydantic model before any DB write

- Implement retry with corrective prompt on parse failure (max 2 retries); fallback to base_probability

- Build fuse_deal_payload(): combines base_probability + custom_fields + few-shot examples into a single JSON package

- Implement Active Batch Pull via APScheduler with max_instances=1 to prevent overlapping runs

- Implement GET /api/v1/deals/ranked — JOIN zoho_deals + latest llm_recommendations, ordered by adjusted_probability DESC

# models/ai_agents/recommender.py

SYSTEM_PROMPT = """

You are an expert AI Sales Strategist for a CRM analytics platform.

Output ONLY valid JSON in this exact schema:

{

"adjusted_probability": <float 0.00-1.00>,

"recommendation_ar": "<Arabic Next Best Action text>"

}

"""

FEW_SHOT_EXAMPLES = [

{

"input": {

"base_probability": 0.82,

"stage": "Negotiation",

"days_to_close": 7,

"custom_fields": {"Budget_Approved": "Yes", "Competitor_Present": "None"}

},

"output": {

"adjusted_probability": 0.89,

"recommendation_ar": "..."

}

},

# ... 2-4 more covering Closed-Lost and competitor-present scenarios

]

# controllers/batch_controller.py

@scheduler.scheduled_job("interval", minutes=30,

id="active_batch_pull", max_instances=1)

async def active_batch_pull():

batch_id = uuid4()

deals = await zoho_client.get_open_deals()

validated = validation_pipeline.run(deals)

predictions = scoring_service.score_batch(validated, batch_id=batch_id)

await db.upsert_ml_predictions(predictions)

recommendations = await asyncio.gather(

*[llm_service.generate(p) for p in predictions],

return_exceptions=True

)

await db.upsert_llm_recommendations(recommendations)

✔ Sprint 4 Deliverable End-to-end scoring pipeline operational: Zoho pull -> XGBoost -> Data Fusion -> Claude -> llm_recommendations. APScheduler running on 30-minute intervals in Docker. GET /api/v1/deals/ranked returns correctly structured, sorted JSON. All services covered by pytest tests.

Sprint 5 · React Dashboard — The View Layer Week 5 · North Star UI Build (see Section 3 for full spec)

### Goals

- Scaffold React 18 + TypeScript + Vite: npm create vite@latest views/dashboard -- --template react-ts

- Install: axios, tailwindcss, shadcn/ui, recharts, @tanstack/react-query

- Connect to GET /api/v1/deals/ranked via react-query with 30-second refetch interval

- Configure FastAPI CORS middleware to allow requests from the React dev server

- Implement all components from the UI Vision specification in Section 3

- End-to-end integration test: Zoho pull -> DB -> API -> React renders ranked list correctly

- Performance target: full batch score for 500 deals under 5 seconds

✔ Sprint 5 Deliverable Fully integrated React dashboard consuming live FastAPI data. Sales manager can view ranked deal list with probability badges, priority tiers, and Arabic NL recommendations. All critical user flows demonstrated in a recorded walkthrough.

Sprint 6 · Hardening, Demo & Delivery Week 6 · Polish, Pitch, and Ship

### Goals — System Hardening

- Add structured logging (structlog) across all services — every API call and batch run logged with batch_id

- Implement global FastAPI exception handler: never expose stack traces to the client

- Add GET /api/v1/health endpoint: checks DB connectivity and MLflow artifact availability

- Rate limit the Zoho API client: honour X-RATELIMIT-REMAINING header, implement exponential backoff on 429 responses

### Goals — Documentation

- Auto-generated OpenAPI docs confirmed at /docs (FastAPI built-in)

- README.md: local dev setup in under 5 commands

- Model card: docs/model_card_xgb_v1.md — training data, metrics, known limitations

- docs/prompt_engineering.md: few-shot template versioning rationale and example evolution log

### Goals — Pitch & Demo

- Record 5-8 minute demo: ranked list -> HIGH priority deal detail -> Arabic recommendation -> score delta badge

- Business Case slide: current close rate x pipeline value -> +5% uplift -> ROI

- Pitch deck (6-8 slides): Problem -> Solution -> Live Demo -> Architecture -> ROI -> v2.0 Roadmap

✔ Sprint 6 Deliverable Demo-ready, hardened system. Full documentation suite committed to docs/. Pitch deck exported to PDF. docker-compose up spins the entire stack — DB, API, and dashboard — in one command.

# Section 3 — MVP v1.0 UI Vision: The React Dashboard

This section is the North Star specification for the Sprint 5 View layer build. Every component maps directly to data available from GET /api/v1/deals/ranked.

## 3.1  Overall Layout

+-----------------------------------------------------------------------+

| HEADER BAR                                                            |

| [AI CRM Brain]           [Last synced: 2 mins ago]   [Sync Now >]    |

+---------------------+--------------------------------------------------|

|                     |                                                  |

|  SIDEBAR            |  MAIN CONTENT AREA                              |

|                     |                                                  |

|  Dashboard          |  +---- PIPELINE SUMMARY CARDS ---------------+  |

|  Priority Deals     |  | [Total Deals] [High Priority] [Avg Score] |  |

|  Analytics          |  +-------------------------------------------+  |

|  Settings           |                                                  |

|                     |  +---- RANKED DEALS TABLE -------------------+  |

|                     |  |  (see 3.3 below)                          |  |

|                     |  +-------------------------------------------+  |

+---------------------+--------------------------------------------------+

## 3.2  Header Bar

- Left: Product logo + "AI CRM Brain" (Arabic subtitle: العقل المركزي لإدارة العملاء)

- Center: Batch status indicator — green dot (live) or yellow dot (stale > 35 min) with last-synced timestamp

- Right: "Sync Now" button — calls POST /api/v1/batch/trigger, shows spinner, refreshes table on completion

## 3.3  Pipeline Summary Cards (Top Row)

| Active Deals 48 COUNT(*) WHERE status=open | High Priority 12 adjusted_score_pct >= 75 | Avg. AI Score 67.4% AVG(adjusted_score_pct) |
| --- | --- | --- |

## 3.4  Ranked Deals Table

Sorted by adjusted_probability DESC. Supports client-side filtering by priority_tier. Clicking any row opens the Deal Detail Drawer.

| TIER | DEAL NAME | ACCOUNT | ML SCORE | AI SCORE | CLOSE DATE |
| --- | --- | --- | --- | --- | --- |
| HIGH | Enterprise CRM | TechFlow | 72% (base) | 89% ▲+17 | 15 Jun |
| MED | SaaS Platform | Nexus LLC | 61% (base) | 63% ▲+2 | 22 Jun |
| LOW | SMB Onboarding | QuickMart | 38% (base) | 31% ▼-7 | 10 Jul |

Column notes: ML SCORE (blue progress bar) shows base_score_pct. AI SCORE (teal/green) shows adjusted_score_pct with signed delta badge (▲ green / ▼ red). TIER badge is color-coded: RED ≥ 75%, AMBER 45-74%, GREEN < 45%.

## 3.5  Deal Detail Drawer (Slide-in Panel)

Clicking any row opens a right-side drawer — no page navigation, no modal. The sales rep never loses context of the ranked list. The drawer contains five sections:

Deal Header

- Account name, Deal owner, Deal value, Closing date, current Stage

- "Open in Zoho ↗" link — direct deep-link to the deal record in Zoho CRM

Probability Breakdown (Three KPI Cards)

- Card 1 — ML Base Score (blue): base_score_pct from ml_predictions

- Card 2 — AI-Adjusted Score (teal): adjusted_score_pct from llm_recommendations

- Card 3 — Score Delta (green/red): score_delta, signed, e.g., ▲+17 or ▼-7

AI Recommendation Box (Most Prominent Element)

- RTL-aligned Arabic text block — recommendation_ar from llm_recommendations

- Larger font, teal background, full-width — the primary call-to-action for the sales rep

SHAP Factor Breakdown — "Why This Score?"

- Ranked list of top 4 features from feature_vector JSONB in ml_predictions

- Green checkmark = positive contribution; Yellow warning = negative

- Example: ✅ Deal Amount: $48K (above avg win range)  +12.3%

Actions Row (Feedback Loop)

- "Mark as Actioned" — writes rep_action_taken=TRUE and rep_feedback_at=NOW() to llm_recommendations

- "Remind me tomorrow" — snooze logic (deferred to v2.0 if time-constrained)

- "Dismiss" — sets rep_action_taken=FALSE for analytics tracking

## 3.6  Component-to-API Mapping

| UI Component | API Endpoint | DB Source |
| --- | --- | --- |
| Pipeline summary cards | GET /api/v1/deals/summary | Aggregation on llm_recommendations |
| Ranked deals table | GET /api/v1/deals/ranked | JOIN zoho_deals + llm_recommendations |
| Deal detail drawer | GET /api/v1/deals/{deal_pk} | All 3 tables via JOIN |
| SHAP factors panel | Included in deal detail response | feature_vector JSONB from ml_predictions |
| Rep action buttons | PATCH /api/v1/recommendations/{rec_pk}/action | llm_recommendations.rep_action_taken |
| Manual sync button | POST /api/v1/batch/trigger | Triggers active_batch_pull() immediately |

## 3.7  Frontend Tech Stack

| Layer | Library / Tool | Purpose |
| --- | --- | --- |
| Framework | React 18 + TypeScript + Vite | Core application shell |
| Styling | TailwindCSS + shadcn/ui | Drawer, Badge, Card, Table components |
| Data Fetching | TanStack Query (react-query) | 30s polling on ranked list endpoint |
| Charts | Recharts | Probability progress bars; future sparklines |
| RTL Support | CSS direction:rtl on recommendation blocks | Arabic text alignment |
| Icons | Lucide React | Consistent icon set throughout |

AI CRM Brain  ·  Roadmap Update v2.1  ·  Deals-Only MVP  ·  Confidential