AI CRM Brain

Deal Closure Prediction System

Engineering Roadmap  v2.0  —  Updated Architecture

| Pattern MVC | Backend FastAPI + Python | Database PostgreSQL | Timeline 6 Sprints / 6 Weeks |
| --- | --- | --- | --- |

# 1. Executive Summary & Scope Changes

This document reflects the v2.0 architectural update to the AI CRM Brain — Deal Closure Prediction system. The following changes were ratified to maximise execution velocity, eliminate accidental complexity, and deliver a demo-ready MVP within the 6-sprint timeline.

| Dropped Feature | Rationale |
| --- | --- |
| Real-time Webhook Triggers | Webhooks require public HTTPS endpoints, HMAC verification, and idempotency logic — over-engineered for MVP. Replaced by Active Batch Pull on a cron schedule. |
| LLM Fine-Tuning | Fine-tuning requires labelled preference datasets and GPU infrastructure. Few-Shot Prompting with Claude achieves equivalent output quality at zero additional cost. |

✔ What This Means for Execution The scope reductions above remove three of the highest-complexity engineering tasks from the critical path. The team can now focus 100% of Sprint 1 on a single, clean data source (Zoho), a single schema (3 PostgreSQL tables), and a single integration pattern (OAuth REST API).

# 2. System Architecture — MVC Pattern

The system is structured strictly around the Model-View-Controller (MVC) pattern, applied to a FastAPI backend with a PostgreSQL persistence layer. This separation ensures each layer is independently testable and replaceable.

| Layer | Component | Responsibility |
| --- | --- | --- |
| Model | PostgreSQL + SQLAlchemy ORM | All data persistence: raw CRM records, engineered features, model predictions, recommendation logs. |
| Model | ML Layer (XGBoost / SHAP) | Deal closure probability inference. Runs as a Python service, reads from and writes back to the Model layer. |
| Model | LLM Agent (Claude via API) | Receives base ML score + raw custom fields. Applies few-shot reasoning to produce final adjusted score and NL recommendation. |
| Controller | FastAPI Routers + Services | Orchestrates ingestion jobs, scoring pipeline, and recommendation generation. Exposes REST endpoints consumed by the View layer. |
| Controller | Active Batch Pull (APScheduler) | Periodic cron job: queries Zoho for Open/Active deals only, scores the full batch, writes results to DB, signals the View. |
| View | Dashboard (TBD — see §7) | Consumes FastAPI endpoints to display prioritised deal list, closure probabilities, and NL recommendations. |

## 2.1  Component Interaction Diagram (Textual)

[Zoho CRM API]

|  OAuth 2.0 REST  (Deals / Activities / Leads modules)

v

[Ingestion Service]  -- FastAPI Controller

|  Validate + Normalize

v

[PostgreSQL]  -- SQLAlchemy ORM (Model)

deals | activities | customers

|  Feature Engineering

v

[XGBoost Inference]  -->  base_closure_score  (standard fields only)

|

|  Concat: base_score + raw custom fields (JSON)

v

[Claude API  -- Few-Shot Prompt]

|  Output: adjusted_score + nl_recommendation

v

[predictions table]  -- PostgreSQL

|  REST GET /api/v1/deals/ranked

v

[Dashboard View]  -- Ranked deal list + NL recommendations

# 3. Data Infrastructure

## 3.1  CRM Data Source — Zoho CRM API

The MVP ingestion layer targets exactly three Zoho CRM modules. Strict module isolation guarantees structured JSON responses and eliminates schema ambiguity.

| Zoho Module | Key Fields Ingested | Maps to PostgreSQL Table |
| --- | --- | --- |
| Deals | Deal_Name, Amount, Stage, Closing_Date, Account_Name, Contact_Name, Deal_Owner, Probability, Lead_Source, custom_fields (stored as JSONB) | deals |
| Activities | Activity_Type, Activity_Date, Initiated_By, Duration_Mins, Outcome_Flag, Related_Deal_ID | activities |
| Leads | Company_Size, Industry, Lead_Source, Decision_Maker_Role, Country, Annual_Revenue | customers |

## 3.2  PostgreSQL Schema — Three Core Tables

-- Table 1: deals

CREATE TABLE deals (

deal_id         UUID PRIMARY KEY DEFAULT gen_random_uuid(),

zoho_deal_id    VARCHAR(64) UNIQUE NOT NULL,

deal_name       TEXT,

amount          NUMERIC(15,2),

stage           VARCHAR(100),

closing_date    DATE,

account_name    TEXT,

contact_name    TEXT,

deal_owner      TEXT,

probability     NUMERIC(5,2),

lead_source     VARCHAR(100),

is_closed_won   BOOLEAN,

custom_fields   JSONB,           -- raw dump, NOT used in ML training

ingested_at     TIMESTAMPTZ DEFAULT NOW()

);

-- Table 2: activities

CREATE TABLE activities (

activity_id     UUID PRIMARY KEY DEFAULT gen_random_uuid(),

deal_id         UUID REFERENCES deals(deal_id),

activity_type   VARCHAR(64),

activity_date   TIMESTAMPTZ,

initiated_by    VARCHAR(20) CHECK (initiated_by IN ('rep','customer')),

duration_mins   INT,

outcome_flag    VARCHAR(64),

ingested_at     TIMESTAMPTZ DEFAULT NOW()

);

-- Table 3: customers

CREATE TABLE customers (

customer_id     UUID PRIMARY KEY DEFAULT gen_random_uuid(),

zoho_lead_id    VARCHAR(64) UNIQUE,

company_size    VARCHAR(50),

industry        VARCHAR(100),

decision_maker  VARCHAR(100),

country         VARCHAR(100),

annual_revenue  NUMERIC(15,2),

ingested_at     TIMESTAMPTZ DEFAULT NOW()

);

pgAdmin 4 is the designated GUI for schema inspection, query execution, and manual data validation during development. All schema migrations are managed via Alembic.

## 3.3  OAuth 2.0 Integration — Zoho CRM

- Step 1: Register the application in the Zoho API Console to obtain Client ID and Client Secret.

- Step 2: Implement the Authorization Code Grant flow. Store the refresh token securely in environment variables (never in source code).

- Step 3: FastAPI dependency injection pattern: a ZohoCRMClient class handles token refresh automatically before each API call.

- Step 4: Rate limit awareness: Zoho enforces a per-org API call limit. The ingestion service must implement exponential backoff and respect the X-RATELIMIT-REMAINING response header.

## 3.4  Data Validation Layer

Every record passes through a three-stage validation pipeline before being written to PostgreSQL. Records failing any stage are routed to a flagged_records table and excluded from model input.

| Stage | Check Type | Validation Logic |
| --- | --- | --- |
| V-1 | Null / Missing Fields | Flag records where Amount IS NULL, Stage IS NULL, or Closing_Date IS NULL. These are required for ML inference. |
| V-2 | Type Consistency | Assert Amount is NUMERIC, Closing_Date parses to ISO 8601 (YYYY-MM-DD), Probability is 0.0-100.0 range. |
| V-3 | Date Sanity | Closing_Date must not be in the past by more than 2 years (historical anomaly) or more than 5 years in the future (data entry error). Flag outliers. |
| Report | Data Quality Report | After each ingestion run, generate a JSON + text summary: total records, pass rate, failure breakdown by check type, top offending fields. |

# 4. Machine Learning & AI Strategy

## 4.1  Core ML Model — Deal Closure Prediction

The ML model trains exclusively on fixed, system-defined standard fields. This constraint is non-negotiable for the MVP and is the primary defence against matrix mismatch errors during inference.

| Training Feature Set (Standard Fields Only) | Explicit Exclusions |
| --- | --- |
| deal_cycle_days (Close_Date - Created_Date) | All JSONB custom_fields column content |
| amount_log (log-transform of Amount) | User-defined Zoho custom fields of any type |
| stage_encoded (ordinal: 1=Discovery to 5=Contract) | Free-text fields (descriptions, notes) |
| days_in_current_stage (compared to historical avg) | Any field not present in the standard Zoho Deals schema |
| probability (Zoho native estimate, 0-100) |  |
| lead_source_encoded (one-hot) |  |
| total_activities (count from activities table) |  |
| customer_initiation_ratio (% customer-initiated) |  |
| avg_response_lag_days |  |

### Missing Value Strategy — Data Imputation

- Numeric: Numeric fields (amount, probability): impute with the median value computed on the training set.

- Categorical: Categorical fields (lead_source, industry): impute with the string literal "Unknown" before one-hot encoding.

- Date-derived: Date-derived fields (days_in_current_stage): impute with the mean stage duration from historical closed deals.

Imputation is fitted on the training set only and applied at inference time via a serialised scikit-learn Pipeline object. This prevents data leakage.

### Target Variable & Model Selection

- Target: is_closed_won (binary: 1 = Closed-Won, 0 = Closed-Lost).

- Algorithm: XGBoost Classifier (primary) with Logistic Regression as an interpretable baseline for sanity-checking.

- Evaluation: AUC-ROC (primary metric), Precision-Recall curve (given likely class imbalance), and F1 score.

- Train/test split: TIME-BASED only. Train on deals closed before a cutoff date; test on deals closed after. Never random split on time-series sales data.

- Class imbalance handling: XGBoost scale_pos_weight parameter, tuned to the ratio of negative to positive samples.

## 4.2  LLM Recommendation Engine — Few-Shot Prompting Strategy

The system does NOT fine-tune an LLM. Instead, it leverages Claude 3.5 Sonnet via the Anthropic API, providing context and examples directly in the prompt at inference time. This approach requires zero additional training infrastructure and delivers equivalent reasoning quality for this task.

| Prompt Structure | System Prompt: You are a senior CRM sales analyst. Given a base deal closure probability score and supplementary deal fields, output: (1) an adjusted final score 0-100 and (2) a 2-3 sentence actionable recommendation for the sales representative. Few-Shot Examples (injected in user turn): 3-5 real closed deal examples with known outcomes, structured as JSON. These calibrate the LLM's reasoning to your specific sales domain. Live Payload (per deal): { "base_score": 0.72, "stage": "Negotiation", "custom_fields": { "Budget_Confirmed": "Yes", "Competitor_Present": "Oracle" }, "days_to_close": 12 } |
| --- | --- |

The LLM acts as a logic reasoner: it receives structured data it did not train on (custom fields), applies the context provided by few-shot examples, and returns a calibrated final score plus a human-readable recommendation. This is the final output surface seen by the sales manager on the dashboard.

## 4.3  Scoring Pipeline — End-to-End Flow

1.  FastAPI triggers Active Batch Pull (cron schedule)

2.  Zoho API queried: GET /crm/v3/Deals?status=open&fields=...

3.  Validation Layer: V-1 → V-2 → V-3 checks applied

4.  Standard features extracted → imputation pipeline applied

5.  XGBoost.predict_proba() → base_score per deal

6.  For each deal:

payload = { base_score, stage, days_to_close,

custom_fields (raw JSONB from deals table) }

claude_response = anthropic.messages.create(

model="claude-sonnet-4-5",

system=SYSTEM_PROMPT,

messages=[few_shot_examples + payload]

)

7.  Parse claude_response → adjusted_score, nl_recommendation

8.  Write to predictions table:

(deal_id, base_score, adjusted_score, recommendation, scored_at)

9.  FastAPI GET /api/v1/deals/ranked returns sorted predictions

10. Dashboard View renders ranked deal list

# 5. Workflow & Trigger Architecture — Active Batch Pull

⚠ Architecture Decision: Dropping Real-Time Webhooks Webhooks require a publicly reachable HTTPS endpoint, HMAC signature validation, at-least-once delivery guarantees, and idempotency logic — a significant infrastructure overhead for an MVP. The Active Batch Pull pattern delivers equivalent business value (fresh predictions every N minutes) with a fraction of the complexity.

The Active Batch Pull is implemented as an APScheduler background task registered at FastAPI startup. It executes on a configurable interval (default: every 30 minutes during business hours).

from apscheduler.schedulers.asyncio import AsyncIOScheduler

scheduler = AsyncIOScheduler()

@scheduler.scheduled_job("interval", minutes=30)

async def active_batch_pull():

"""

1. Query Zoho: open deals modified in last 24h

2. Run validation pipeline

3. Score batch via XGBoost + Claude

4. Upsert predictions table

5. Log run metadata (duration, records processed, error count)

"""

deals = await zoho_client.get_open_deals(modified_since=last_run)

validated = validation_pipeline.run(deals)

predictions = await scoring_service.score_batch(validated)

await db.upsert_predictions(predictions)

scheduler.start()

The batch pull queries only Open/Active deals (not historical closed deals, which are already in the training set). The entire batch is scored simultaneously in a single XGBoost inference call (vectorised), then individual LLM calls are issued per deal. LLM calls can be parallelised using asyncio.gather() subject to API rate limits.

# 6. Tech Stack — Full Specification

| Phase | Category | Tool / Library | Version Target |
| --- | --- | --- | --- |
| Data | CRM Source | Zoho CRM REST API v3 | OAuth 2.0 |
| Data | HTTP Client | httpx (async) | ^0.27 |
| Data | Database | PostgreSQL | 16.x |
| Data | ORM | SQLAlchemy (async) | ^2.0 |
| Data | Migrations | Alembic | ^1.13 |
| Data | DB Admin GUI | pgAdmin 4 | Latest |
| Feature Eng. | Data Processing | pandas, numpy | ^2.x, ^1.x |
| Feature Eng. | Preprocessing | scikit-learn Pipelines | ^1.5 |
| Feature Eng. | Imbalance | imbalanced-learn (SMOTE) | ^0.12 |
| ML | Classifier | XGBoost | ^2.0 |
| ML | Explainability | SHAP | ^0.46 |
| ML | Experiment Tracking | MLflow | ^2.13 |
| LLM | AI Provider | Anthropic SDK (Claude) | ^0.30 |
| LLM | Orchestration | LangChain (prompt templates) | ^0.2 |
| Backend | API Framework | FastAPI | ^0.111 |
| Backend | ASGI Server | Uvicorn | ^0.30 |
| Backend | Data Validation | Pydantic v2 | ^2.7 |
| Backend | Task Scheduler | APScheduler | ^3.10 |
| Backend | Testing | pytest + httpx | ^8.x |
| DevOps | Containerisation | Docker + Docker Compose | Latest |
| DevOps | Config Management | python-dotenv + .env | ^1.0 |
| View | Dashboard | TBD — See Section 7 | — |

# 7. Sprint Timeline — 6-Week Execution Plan

Sprint 1 · Discovery & Data Infrastructure Week 1 • Foundations: Zoho API → PostgreSQL Pipeline

### Goals

- Establish the complete MVC directory structure and FastAPI project scaffold.

- Deploy PostgreSQL locally with Docker and configure pgAdmin 4 for schema management.

- Implement all three SQLAlchemy ORM models (deals, activities, customers) and run initial Alembic migration.

- Build the ZohoCRMClient class with OAuth 2.0 Authorization Code flow, automatic token refresh, and rate limit backoff.

- Implement the three-stage Data Validation Layer (V-1 null checks, V-2 type assertions, V-3 date sanity) with routing to flagged_records table.

- Write and execute the Data Quality Report script: outputs a JSON summary of ingestion run health.

| ✔ Sprint 1 Deliverable | A fully operational data pipeline: OAuth-authenticated Zoho API connection → Validation Layer → PostgreSQL (three normalised tables). The pipeline must ingest at least one full pull of open deals, pass validation, and confirm clean records visible in pgAdmin 4. A Data Quality Report JSON file is generated post-run. |
| --- | --- |

Sprint 2 · Feature Engineering & EDA Week 2 • Data Transformation & ML-Ready Feature Sets

### Goals

- Implement all standard field feature engineering transformations as a scikit-learn Pipeline (deal_cycle_days, amount_log, stage_encoded, engagement ratios, etc.).

- Fit and serialise the imputation pipeline (median for numeric, "Unknown" for categorical) on historical training data.

- Conduct EDA: distribution analysis, correlation heatmaps, class balance audit for the is_closed_won target.

- Implement time-based train/test split logic. Define the cutoff date and validate that no leakage exists.

- Apply SMOTE or XGBoost scale_pos_weight if class imbalance exceeds a 3:1 ratio.

- Document all engineered features in a Feature Dictionary markdown file.

DELIVERABLE: Cleaned, imputed, time-split feature matrix (X_train, X_test, y_train, y_test) serialised to disk, plus EDA notebook with key observations.

Sprint 3 · Core ML Model Development Week 3 • XGBoost Training, Evaluation & SHAP

### Goals

- Train the XGBoost Deal Closure Prediction model on the time-split training set.

- Evaluate against test set: AUC-ROC, Precision-Recall curve, F1. Document results in MLflow.

- Train Logistic Regression baseline for comparison and interpretability sanity check.

- Run SHAP analysis on the XGBoost model. Produce a SHAP summary plot and identify the top 5 closure-driving features.

- Register the best-performing model in the MLflow Model Registry.

- Expose model inference via a FastAPI endpoint: POST /api/v1/predict (single deal payload).

DELIVERABLE: Trained, evaluated, and registered XGBoost model. FastAPI prediction endpoint passing pytest integration tests. SHAP feature importance report.

Sprint 4 · LLM Layer & Active Batch Pull Week 4 • Few-Shot Prompting + Scheduler

### Goals

- Design and test the few-shot prompt template using 3-5 real closed deal examples. Validate LLM output structure (JSON: adjusted_score, nl_recommendation).

- Build the ScoringService class that orchestrates the full pipeline: XGBoost base score → payload construction → Claude API call → response parsing.

- Implement the Active Batch Pull APScheduler job. Configure interval, scope (open deals only), and error handling / retry logic.

- Create the predictions table in PostgreSQL. Implement upsert logic to avoid duplicate prediction records per deal per run.

- Expose the ranked deal endpoint: GET /api/v1/deals/ranked (returns predictions sorted by adjusted_score DESC).

DELIVERABLE: End-to-end scoring pipeline operational. APScheduler running on 30-minute intervals. Ranked deal list accessible via REST API. All pipeline stages covered by pytest unit tests.

Sprint 5 · Dashboard & Integration Testing Week 5 • View Layer + Full System QA

❓ Open Decision: Dashboard Implementation — Your Input Required The View layer implementation method has not been finalised. Two viable options are presented below. This decision impacts Sprint 5 effort significantly and must be confirmed before development begins. See Section 8 for full analysis.

### Goals (Dashboard-Agnostic)

- Conduct end-to-end integration testing: Zoho pull → validation → scoring → API → View.

- Performance test: full batch scoring latency must be under 5 seconds for up to 500 active deals (XGBoost inference is vectorised; LLM calls are the bottleneck and should be parallelised with asyncio.gather).

- Implement the dashboard View consuming GET /api/v1/deals/ranked. Minimum viable panels: ranked deal list, closure probability badge, engagement temperature, NL recommendation text.

- Conduct user simulation with a sales manager persona. Validate recommendation clarity and ranking logic.

DELIVERABLE: Fully integrated system demo-ready. A sales manager can view the ranked deal list and read actionable NL recommendations. All critical paths covered by integration tests.

Sprint 6 · Demo, Documentation & Delivery Week 6 • Polish, Pitch & Handoff

### Goals

- Record the 5-10 minute product demo video.

- Write technical documentation: architecture overview, API endpoint reference (OpenAPI/Swagger auto-generated by FastAPI), model cards for the XGBoost model.

- Write the user guide: connecting Zoho, reading the dashboard, interpreting recommendations.

- Prepare the Business Case: model revenue uplift from improved close rate (e.g., 22% → 28% on a $2M pipeline = $120K additional revenue per quarter).

- Finalise the investor/client pitch deck: Problem → Solution → Live Demo → Market Size → Competitive Advantage.

DELIVERABLE: Complete, polished, demo-ready system. Full documentation suite. Final pitch deck. All code committed to version control with a clean README.

# 8. Open Decision: Dashboard Implementation (Sprint 5)

The dashboard is the system's primary user-facing surface — the difference between a working API and a working product. Two implementation options are presented below. Each has materially different engineering effort and presentation quality implications.

|  | Dimension | Option A: Streamlit | Option B: React / Vue SPA |
| --- | --- | --- | --- |
|  | Dev effort | Low (1-2 days for MVP panels) | High (3-5 days minimum for MVP) |
|  | Visual quality | Functional but identifiably "data-science tool" | Production-grade, fully customisable |
|  | FastAPI integration | Direct Python calls or requests to API | REST API calls via fetch / axios |
|  | Demo impression | Suitable for technical judges | Significantly stronger for investor/client pitch |
|  | Real-time updates | Limited (requires st.rerun or polling hack) | Native (polling, SSE, or WebSocket) |
|  | Recommended for | Solo developer, time-constrained MVP | Team with frontend capacity, pitch-critical demo |

❓ Clarifying Question — Action Required Before Sprint 5 Which dashboard implementation do you want to proceed with? Option A (Streamlit): Fastest path to a working visual. Best choice if Sprint 5 is time-constrained or if the primary audience is technical evaluators. Option B (React/Vue SPA): Highest demo impact. Best choice if the final presentation targets investors, clients, or a competition panel evaluating production readiness. Your answer determines the Sprint 5 task breakdown and the frontend tech stack entries in Section 6. Please confirm before Week 4 ends.

# 9. Architectural & Professional Recommendations

## 9.1  Environment Configuration

- All secrets (Zoho Client ID/Secret, Refresh Token, Anthropic API Key, PostgreSQL DSN) are loaded exclusively from environment variables via python-dotenv.

- Maintain three .env files: .env.development, .env.test, .env.production. Never commit any .env file to version control. Add *.env to .gitignore immediately.

- Use Docker Compose to run PostgreSQL and the FastAPI app as co-located services from day one. This eliminates "works on my machine" issues across the team.

## 9.2  The Custom Fields Architecture Decision

Storing custom_fields as JSONB in PostgreSQL is a deliberate and correct architectural choice. It achieves three objectives simultaneously:

- It guarantees the standard ML feature matrix has a fixed, predictable shape (no matrix mismatch errors).

- It preserves the raw custom field data for the LLM agent without any schema changes.

- It creates a clear upgrade path: in v2.0, high-cardinality custom fields can be analysed for predictive power and promoted to standard ML features if warranted by the data.

## 9.3  Few-Shot Prompt Calibration

The quality of the LLM's adjusted score and recommendation depends entirely on the quality of the few-shot examples injected into the prompt. These examples must be curated from real, verified closed deals in the client's Zoho instance. Key practices:

- Include both Closed-Won and Closed-Lost examples to prevent the model from being systematically optimistic.

- Vary the examples across industries, deal sizes, and stages.

- Specify the exact output JSON schema in the system prompt and validate the LLM response against a Pydantic model before writing to the database.

- If the LLM returns an invalid response, implement a retry with a corrective prompt (max 2 retries) before falling back to the base ML score only.

## 9.4  MLOps & Model Lifecycle

- Use MLflow to log every training run: hyperparameters, AUC-ROC, F1, dataset hash, and model artifact.

- Implement a monthly automated retraining job (APScheduler) that pulls the last 12 months of closed deals, retrains XGBoost, compares AUC-ROC against the current production model, and promotes the new model only if it outperforms.

- The model version number is stored in the predictions table alongside each scored record, enabling regression analysis if a new model version underperforms.

## 9.5  Scalability Path

The MVP architecture is intentionally simple. The following upgrade path is defined for post-MVP scale:

- LLM parallelism: Replace sequential asyncio.gather() with a proper async task queue (Celery + Redis) when deal volume exceeds 1,000 per batch.

- Database: Add a read replica for the dashboard query path when write traffic from ingestion jobs impacts dashboard latency.

- Multi-tenancy: The deals table can be extended with a tenant_id UUID column and Row-Level Security (RLS) policies in PostgreSQL to isolate client data at the database layer.

- Model serving: Migrate XGBoost inference from in-process Python to a dedicated FastAPI microservice when prediction latency needs to be independently scaled.

AI CRM Brain  ·  Engineering Roadmap v2.0  ·  Confidential